## Slide 1
On-Device AI-Assisted
Labeling System
Edge-deployable perception models for pre-labeling, review support, and traceable validation
Computer Vision
Edge AI
ML Engineering
V&V
Ali Rahim Taleqani
DSX Senior Phase Proposal
Goal: build a validated prototype that runs on target edge hardware and assists—not replaces—human labeling.
Notes: My proposal is an On-Device AI-Assisted Labeling System for edge-deployable perception models. The core idea is to build a practical labeling assistant that can run on target edge hardware and generate candidate labels—such as bounding boxes or segmentation masks—together with confidence scores, runtime metadata, and review flags. The important point is that this is not intended to replace human review. It is designed to reduce first-pass manual labeling effort while keeping review, traceability, and validation mandatory.

## Slide 2
Problem and proposal at a glance
Current pain points
• Manual labeling effort is high
• Label quality can be inconsistent
• Iteration cycles are slow
• Hardware constraints are often ignored until late
What this project builds
• Compact on-device detector/segmenter
• Candidate boxes or masks with confidence
• Review flags and runtime metadata
• Reproducible pipeline from training to deployment
Operating principle
Human-in-the-loop labeling assistant:
model proposes labels on edge device → reviewer accepts/edits → outputs remain traceable and versioned
Notes: The motivation comes from a recurring challenge in perception data workflows. Manual labeling is expensive and slow, label quality can vary, and iteration cycles become long when teams need to prepare new datasets repeatedly. Another issue is that hardware constraints are often considered late, after a model or workflow has already been designed offline. My proposal addresses this gap by creating a compact on-device detector or segmenter that produces pre-labels and metadata directly in an edge-aware workflow. The output then goes to a human-in-the-loop review process, where labels can be accepted, corrected, or rejected, while every run remains versioned and traceable

## Slide 3
Scope, data, and success criteria
Initial scope
One representative camera/domain
2–5 high-value object classes
Pilot goal: tractable feasibility, evaluation, and edge optimization
Data assumptions
Training/validation: ~5,000–20,000 frames
Device benchmark: ~500–2,000 frames
Variation across lighting, occlusion, distance, and sensor setup
What success looks like
Useful pre-label quality for human review
Device runtime within target constraints
Structured metadata for every run
Failure analysis and scenario-level reporting
Notes: To keep the project feasible for the DSX Senior Phase, I am intentionally limiting the first prototype. The initial scope would focus on one representative camera or perception domain and approximately two to five high-value object classes or label types. For the pilot, I assume a training and validation subset of around 5,000 to 20,000 frames and a smaller device benchmark set of around 500 to 2,000 frames. The data should include realistic variation—lighting, occlusion, object distance, and sensor setup. Success would not mean perfect autonomous labeling. Success means the pre-labels are useful enough to reduce human first-pass effort, the model runs within target device constraints, and the results include structured metadata and scenario-level failure analysis.

## Slide 4
End-to-end solution workflow
1
1. Dataset selection
Representative frames, labels, ontology
2
2. Pseudo-labeling
Optional teacher model + data preparation
3
3. Fine-tuning
Compact YOLO-style detector/segmenter
4
4. Edge optimization
ONNX + TensorRT / OpenVINO / TFLite
5
5. Device benchmark
Latency, memory, FPS, model size
6
6. Review integration
FiftyOne or lightweight UI/API
7
7. Validation report
Quality metrics, failure cases, traceability
Prototype deliverable: a validated labeling-assistant pipeline rather than a fully autonomous labeling system.
Notes: The workflow is designed as an end-to-end prototype rather than a single model experiment. First, we select the dataset, classes, and label ontology. Second, we prepare labels and, where useful, use stronger offline teacher models to generate candidate pseudo-labels. Third, we fine-tune a compact student model for the selected classes. Fourth, we export and optimize the model for edge inference, for example through ONNX and a suitable runtime such as TensorRT, OpenVINO, or TFLite depending on the hardware. Fifth, we benchmark the model on device for latency, memory, FPS, model size, and cold-start behavior. Finally, the predictions are integrated into a review workflow such as FiftyOne or a lightweight UI/API, and the result is documented in a quality and failure-analysis report.

## Slide 5
Model strategy and technical choices
Student model on device
Primary candidate: compact YOLO-style detector/segmenter
Why: practical fine-tuning, export support, and fast edge inference for boxes and masks.
Optional offline teacher
Foundation or stronger teacher models may generate pseudo-labels offline, but only the compact student runs on the target hardware.
Validation metrics
Precision / Recall
mAP for boxes
Mask IoU for segmentation
Per-class quality
Latency, FPS, memory, model size, cold-start
Notes: The model strategy separates offline intelligence from on-device execution. Offline, we may use stronger teacher or foundation models to help bootstrap pseudo-labels. But the device component should remain compact and efficient. The primary candidate is a YOLO-style detector or segmenter because it is practical to fine-tune, has mature export paths, and can provide fast inference for boxes and masks. If mask quality becomes more important than speed, a second lightweight segmentation candidate can be compared. Evaluation will include classical model-quality metrics such as precision, recall, mAP, and mask IoU, but also engineering metrics such as latency, FPS, memory usage, model size, and cold-start time. This combination is important because a labeling assistant only creates value if it is both accurate enough and operationally usable

## Slide 6
Auto-labeling work completed
The offline teacher path is no longer just a proposal: it now produces traceable segmentation labels, masks, overlays, and metadata from ADAS camera inputs.
Implemented labeling pipeline
1
Inputs
Images and front/rear vehicle video clips
2
Qwen
Dominant object prompts from vision-language inference
3
SAM3
Masks propagated over frames
4
Export
YOLO boxes, polygons, overlays
Designed for human-in-the-loop labeling: the model proposes labels, and every output remains inspectable and versioned.
Artifacts now produced
YOLO segmentation labels labels/segments/*.txt with normalized mask polygons
QA visuals overlay images and preview videos for spot checks
Run metadata qwen_output.json, processing_log.json, and class mappings
Taxonomy tooling prompt mining, aliases, and canonical class renames
Status: ready to generate pseudo-labels for curated pilot data and feed YOLO fine-tuning.

## Slide 7
YOLO fine-tuning path is in place
Auto-labels are structured to become training data for a compact student segmenter that can later be exported and benchmarked on edge hardware.
1. Dataset build
Discover pairs image paths from metadata plus segment label files
Split data train/validation layout with consistent stems
Write config Ultralytics data.yaml with nc and class names
2. Fine-tune YOLO-seg
Student model nano/small YOLO segmentation candidate
Train loop Ultralytics yolo segment train from generated labels
Device-aware CPU/CUDA/MPS selection and export-ready weights
3. Validate and iterate
Quality gates mAP, mask IoU, per-class precision/recall
Failure review scenario-level misses, false positives, drift
Next step edge export plus latency/FPS/memory benchmark
Current state: label generation, taxonomy cleanup, YOLO dataset assembly, and training notebooks are implemented; pilot runs should now focus on label quality thresholds and measurable edge benchmarks.

## Slide 8
Risks and mitigations
Risk area | Concern | Mitigation
Edge constraints | Model is too slow or too large | Start with nano/small models; reduce resolution; use FP16/INT8; benchmark early
Label quality | Pre-labels are not good enough | Keep human review mandatory; define acceptance gates; limit pilot scope
Domain shift | Performance varies by scenario | Use representative splits; scenario-level reporting; active-learning loop
Integration | Outputs do not fit review pipelines | Standardize output schema; version metadata; integrate with existing workflows
Notes: There are four main risks.
The first is edge constraint risk: the model may be too large or too slow. I would mitigate this by benchmarking early, starting with nano or small model variants, tuning input resolution, and using FP16 or INT8 optimization where appropriate.
The second risk is label quality. Because the output could be wrong, human review remains mandatory, and acceptance gates will be defined per class and scenario.
The third risk is domain shift across sensors, lighting, object distance, or scenarios. To address this, the validation split should be representative and metrics should be reported at scenario level, not only as global averages.
The fourth risk is integration complexity. To avoid creating a separate labeling silo, the prototype will standardize the output schema and integrate with existing review workflows and dataset pipelines.

## Slide 9
Expected impact and business case
Chart: 
| Manual first-pass effort | Saved at 25% | Saved at 35% | Additional iteration savings
Hours/year | 556 | 139 | 194 | 160
Conservative annual benefit
~€35k–€55k if the prototype becomes reusable across multiple similar workflows.
Direct savings example
100k frames/year × 20 sec manual first-pass ≈ 556 hours. A 25–35% reduction saves ~139–194 hours/year.
Cycle-time gain
If each dataset iteration saves 1–2 working days across 10–15 iterations/year, additional savings can be substantial.
Notes: The business case is based on conservative assumptions. For one pilot workflow with 100,000 frames per year and about 20 seconds of manual first-pass effort per frame, the annual effort is about 556 hours. If pre-labeling reduces that first-pass effort by 25 to 35 percent, the saving is roughly 139 to 194 hours per year for one workflow. At an assumed internal cost of 70 euros per hour, that is about 9,700 to 13,600 euros per year. The more important value appears when the prototype is reused across multiple similar workflows and reduces dataset iteration time. With three comparable workflows and faster iteration cycles, the conservative annual benefit is approximately 35,000 to 55,000 euros, excluding secondary benefits such as better traceability, improved V&V evidence, and reduced rework from inconsistent labels.

## Slide 10
Implementation plan and ask
Indicative timeline
Weeks 1–2: scope, data, ontology, baseline
Weeks 3–5: training + pseudo-label pipeline
Weeks 6–8: export, optimization, deployment
Weeks 9–10: review integration + validation
Weeks 11–12: report, documentation, handoff
Required inputs
Representative dataset
Target device or equivalent benchmark hardware
Selected classes / ontology
Access to review workflow
Decision message
Approve the DSX Senior Phase proposal as a reusable, edge-aware labeling assistant prototype with measurable quality, runtime, and traceability outcomes.
Notes: The implementation plan is scoped for approximately 8 to 12 weeks of part-time DSX Senior Phase work. In the first two weeks, I would finalize the dataset, ontology, target device, and baseline metrics. In weeks three to five, I would build the training and pseudo-label pipeline. In weeks six to eight, I would export, optimize, and deploy the compact model on the target hardware. In weeks nine and ten, I would integrate the output with a review workflow and run validation. In the final weeks, I would prepare the report, documentation, and handoff material. The required inputs are a representative dataset, access to target or benchmark hardware, selected classes or ontology, and access to the review workflow. My ask is to approve this as a reusable edge-aware labeling assistant prototype with measurable quality, runtime, and traceability outcomes.